Mr. Mark Ward, TD,

Dail Eireann,

Leinster House,

Kildare Street

Dublin 2

8th June 2020



**PQ 7085/20 \* To ask the Minister for Health the status of the provision of new primary healthcare facilities in Clondalkin and Rowlagh, Dublin 22; and if he will make a statement on the matter. - Mark Ward**

Dear Deputy Ward,

The Health Service Executive has been requested to reply directly to you in the context of the above Parliamentary Question which you submitted to the Minister for Health for response.

**Clondalkin PCC (Boot Road) -** The developer of the site has submitted a planning application to amend the current grant of planning. The HSE have entered into an Agreement for Lease with the developer of the Primary Care Centre. Commencement of works is dependent on the outcome of the planning application.

**Steeple House (Clondalkin) -** Steeple House has recently been completed and is temporarily repurposed as a Community Assessment Hub for the Covid-19 Pandemic.  Estates are currently liaising with the Service on equipping the centre for its long-term purpose to provide community mental health services and some primary care services.

**Collinstown Clondalkin PCC (Rowlagh) -** Due to a delay in getting access to the site, the HSE will have to re-tender for the enabling works contract.  The HSE are liaising with the Department of Education on the issue regarding the transfer of the site to the HSE.

Yours sincerely,

\_\_\_\_\_\_\_\_\_\_

**Jim Curran**

**National Director, Estates**